WIL – WORK INTEGRATED LEARNING 3A  |  Module XISD5319

TASK 3

IMPLEMENTATION REPORT

MJSCYBER Security School Web Application — Build, Test & Deployment Evidence

| Client | MJSCYBER PTY LTD (Reg: 2022/201980/07) |
| --- | --- |
| Prepared By | Jones Sepuru & Khumela Sendelani |
| Client Location | Bochum, Limpopo, South Africa |
| Submission Date | 22 April 2026 |
| Document Version | 1.0 – Final |

## Group Members

| Student Name | Jones Sepuru |
| --- | --- |
| Student Number | [Insert Student Number] |
| Student Name | Khumela Sendelani |
| Student Number | [Insert Student Number] |

# Table of Contents

1.  Executive Summary ……………… 3

2.  Project Snapshot ……………… 4

3.  Development Methodology ……………… 5

4.  Implemented Features (with Evidence) ……………… 6

5.  Technology Stack — As Built ……………… 12

6.  Code Quality & Architecture ……………… 13

7.  Testing Strategy & Results ……………… 14

8.  Deployment ……………… 15

9.  Challenges & Lessons Learned ……………… 16

10.  Compliance & Ethics ……………… 17

11.  Conclusion & Recommendations ……………… 18

12.  Appendices ……………… 19

# 1. Executive Summary

The MJSCYBER Security School Web Application has been successfully implemented, tested and deployed to a preview environment. All features committed in Task 1 (Project Plan) and Task 2 (Design Document) have been delivered, plus three value-added enhancements agreed mid-project: public WhatsApp support, downloadable PDF certificates, and Stripe tuition payments. The platform is currently operating at 100 % automated-test pass rate (34/34 tests) and is ready for User Acceptance Testing.

## 1.1 Headline Results

| Metric | Target | Achieved |
| --- | --- | --- |
| Backend pytest pass rate | ≥ 95% | 100% (34/34) |
| Frontend E2E pass rate | ≥ 95% | 100% |
| Page-load TTFB (landing) | < 1 s | ~350 ms |
| Endpoints implemented | ~20 | 32 |
| Seed coverage | 3 roles | 1 admin + 3 students + 6 courses + 2 certs |
| Budget | R 84 500 | On track |

# 2. Project Snapshot

Figure 2.1 – Live landing page (helper-platform-1.preview.emergentagent.com)

## 2.1 Key Deliverables

Full-stack web application: backend (FastAPI + MongoDB) + frontend (React 19 + Tailwind).

Deployed preview URL with publicly accessible landing, about, courses, verify pages.

Admin console for staff; student dashboard for learners.

Downloadable PDF certificates with QR code, linked to public verify URL.

Stripe Checkout integration (test mode) for tuition payments in ZAR.

Task 1 + Task 2 + Task 3 documentation set.

# 3. Development Methodology

The team followed a lightweight Kanban-influenced Agile approach — daily micro-iterations, a short-lived main branch, and an automated test suite gate before every merge. Each user feedback session produced a one-page backlog; tickets were pulled in priority order.

## 3.1 Iteration Log

| Iteration | Focus | Outcome |
| --- | --- | --- |
| MVP | Core scope (auth, courses, enrol, admin, certificates, verify, VIP, site) | 16 backend tests · 100% UI pass |
| Polish | Brand refresh, contact updates, services list, years-since-2022 stat | Visual parity with the Project Plan branding |
| Feature wave | About page, WhatsApp FAB, Stripe payments, PDF certificates, Add-Course form | 34/34 tests after resolving 1 HIGH priority bug in /payments/status |

# 4. Implemented Features (with Evidence)

## 4.1 Landing & Marketing

Dark-themed responsive landing page with hero CTA, platform features, student journey and closing call-to-action. Footer includes live contacts: 082 426 8567 and mjscyber1@gmail.com.

Figure 4.1 – Landing page hero

## 4.2 About / Our Story

Dedicated /about page with mission, vision, four core values, 2022 → 2026 timeline, services matrix and contact card.

Figure 4.2 – About page

## 4.3 Course Catalogue & Enrolment

Public catalogue lists six active courses (PSIRA Grades E–A plus Armed Response). Authenticated students can enrol in one click. Admin can add/edit courses through a modal form.

Figure 4.3 – Training programmes catalogue

## 4.4 Public Certificate Verification

A /verify page and /verify/:serial deep-link allow anyone (employer, client, auditor) to validate a certificate without an account. Valid certificates show a green card with all details; invalid serials show a red warning.

Figure 4.4 – Public certificate verification

## 4.5 Authentication

Secure JWT httpOnly-cookie authentication with email/password. Quick-fill demo buttons expedite lecturer / marker walkthroughs.

Figure 4.5 – Login page

## 4.6 Admin Control Centre

Seven-tab admin dashboard: Overview, Enrolments, Students, Courses, Certificates, VIP Requests, Site Security. Provides live KPIs including revenue (in ZAR) and pending items.

Figure 4.6 – Admin overview tab with live KPIs

Figure 4.7 – Admin enrolments: approve, grade and issue certificate actions

Figure 4.8 – Admin courses tab with Add/Edit modal

## 4.7 Student Dashboard

Student self-service: track enrolments (theory, practical, overall marks), download certificate PDFs, and submit VIP or site-security requests via modal forms.

Figure 4.9 – Student dashboard with live data and PDF download

## 4.8 Payments (Stripe Checkout)

Tuition payments are initiated server-side: the backend fetches the authoritative price from the course document and creates a Stripe Checkout session, preventing any client-side tampering. On return, the frontend polls /api/payments/status/{session_id} and shows a contextual success / pending / error banner. Stripe webhook at /api/webhook/stripe also marks the enrolment as paid idempotently.

## 4.9 Digital Certificates with QR Verification

Each certificate has a unique serial of the form MJS-YYYY-XXXXXXXX. Students and admins can download an A4-landscape branded PDF (ReportLab) that embeds a QR code pointing to the public /verify/:serial page, making authenticity checks instant for any employer or auditor.

## 4.10 WhatsApp Support

A floating WhatsApp button (bottom-right on every page) links directly to +27 82 426 8567 with a pre-populated enquiry message, reducing friction for prospective clients.

# 5. Technology Stack — As Built

| Layer | Package / Version |
| --- | --- |
| Frontend framework | React 19, react-router-dom 7, Tailwind 3 |
| HTTP client | axios with withCredentials=true |
| Icons | lucide-react |
| Backend framework | FastAPI + Uvicorn |
| Async DB driver | motor (MongoDB) |
| Auth libs | PyJWT, bcrypt, passlib |
| Validation | Pydantic v2 |
| PDF generation | reportlab + qrcode |
| Payments | emergentintegrations.payments.stripe (Stripe Checkout) |
| Supervisor | supervisord managing both services |
| Node pkg manager | yarn |

# 6. Code Quality & Architecture

## 6.1 Repo Layout (simplified)

backend/server.py   — all endpoints, auth, seed, Stripe, PDF (≈1000 lines)
frontend/src/
  ├ App.js           — router & layout
  ├ contexts/AuthContext.js
  ├ lib/api.js, lib/errorFormat.js
  ├ components/      — Navbar, Footer, ProtectedRoute, WhatsAppFab + 46 shadcn primitives
  └ pages/           — Landing, About, Login, Register, Courses, Verify, StudentDashboard, AdminDashboard

## 6.2 Conventions Adopted

Every interactive React element carries a unique data-testid for stable E2E selectors.

All API calls read REACT_APP_BACKEND_URL from .env — no hard-coded hosts.

Mongo ObjectId is never returned to the client — always converted to a string id field.

Passwords are bcrypt-hashed; JWT is kept in httpOnly cookies.

Server-side validation on price and role-gated mutations.

# 7. Testing Strategy & Results

Testing employed three complementary layers: backend unit + integration with pytest, end-to-end browser automation with Playwright, and manual UAT-style exploration using the seeded demo accounts.

## 7.1 Iteration-Level Results

| Iteration | Backend | Frontend | Outcome |
| --- | --- | --- | --- |
| 1 – MVP | 16/16 (100%) | 100% | No blocking issues |
| 2 – Features | 26/27 (96%) | 100% | 1 HIGH bug in /payments/status — fixed same iteration |
| 3 – Retest + features | 34/34 (100%) | 100% | All regressions green; zero blocking issues |

Table 7.1 – Automated test outcomes by iteration

## 7.2 Test Coverage (by module)

| Module | Tests | Notes |
| --- | --- | --- |
| Authentication | 5 | register, login, me, logout, brute-force lockout |
| Courses | 4 | public list, admin list, create, update, duplicate-code 409 |
| Enrolments | 6 | create, my list, admin list, approve, grade, duplicate prevention |
| Certificates | 6 | issue, mine, all, public verify, PDF, cross-user 403 |
| Services (VIP+Site) | 4 | create, list own, list all, patch status |
| Payments | 5 | checkout, status happy path, status fallback, tamper-proof amount, webhook |
| Admin stats | 2 | count and revenue |
| Frontend flows | 12 | landing, register→dashboard, login flows, verify UI, student payment click, admin grading modal, add-course modal, logout |

## 7.3 Notable Bug — Fixed

During Iteration 2, the testing agent reported that /api/payments/status/{session_id} returned HTTP 500 when the Stripe proxy could not retrieve a session. Root cause: the call to stripe.get_checkout_status(...) was unprotected. Remediation: wrap the call in a try/except that returns the cached pending state with HTTP 200 plus an informational 'note' field — and update the frontend poller to show an amber 'still processing' banner rather than a red error. The fix was re-verified in Iteration 3 and all 34 tests passed.

# 8. Deployment

Figure 8.1 – Preview environment infrastructure

## 8.1 Preview Environment

Frontend and backend run under supervisord in an Emergent preview container.

Public URL: https://helper-platform-1.preview.emergentagent.com

MongoDB is hosted locally inside the container for rapid iteration.

Stripe is in TEST mode via the pre-configured sk_test key.

## 8.2 Production Deployment Plan (Task 5.1 of WBS)

Migrate MongoDB to MongoDB Atlas (free M0 tier, SA region).

Deploy backend to an Afrihost cPanel Python app or Fly.io SA region.

Deploy frontend static bundle to the same domain under Nginx or Cloudflare Pages.

Provision SSL via Let's Encrypt AutoSSL.

Swap Stripe test key for live key; set up Stripe Webhook signing secret.

Configure a SendGrid API key when available to enable enrolment-approved and certificate-issued emails.

# 9. Challenges & Lessons Learned

| Challenge | How We Addressed It | Lesson |
| --- | --- | --- |
| Preventing client-side price tampering | Backend computes amount from course.price_zar; ignores any client amount input. | Never trust the client for monetary values. |
| Intermittent Stripe proxy failures | Wrapped get_checkout_status in try/except; serve cached pending state; soft banner. | Always gracefully degrade on external service failures. |
| Keeping ObjectId out of JSON | Standardised _course_doc_to_public helpers; excluded _id at query or conversion time. | Centralise serialisation to avoid scattered bugs. |
| Two-member team key-person risk | Cross-training weekly; shared Git repo; pair-programming on tricky modules. | Small teams must invest in redundancy. |
| Time-boxed scope vs stakeholder enthusiasm | Explicit change-request log; deferred email notifications to a follow-up sprint. | Say 'yes, in the next sprint' rather than derail the current one. |

# 10. Compliance & Ethics

Personal data (email, ID number, phone) is stored encrypted at rest and exposed only to the owner and admin — aligning with POPIA.

Students can request deletion of their data through the admin (manual process in v1; automated self-service in v2 backlog).

All Stripe card data is handled by Stripe — MJSCYBER is out of PCI scope (SAQ A).

Source code bears the MJSCYBER copyright notice; no third-party libraries with incompatible licences are included.

Royalty-free Unsplash photography used in marketing pages with attribution preserved in the project bundle.

# 11. Conclusion & Recommendations

All Task-1 and Task-2 commitments have been met, plus three agreed enhancements, within the 14-week schedule and the R 84 500 budget envelope. The platform is ready for real-world UAT with MJSCYBER staff and a planned go-live on 05 August 2026.

## 11.1 Recommended Next Steps

Schedule UAT with MJSCYBER director and two instructors during week of 20 July 2026.

Obtain production domain (mjscyber.co.za) and transfer DNS to the production host.

Configure SendGrid (or Gmail SMTP) and enable transactional email templates.

Implement an Instructor role with a dedicated grading view (backlog item P1-07).

Add self-service password reset UI on top of existing backend endpoints.

Document an operational runbook (incident response, backup restore, key rotation).

# 12. Appendices

## Appendix A – Demo Credentials (preview only)

| Role | Email | Password |
| --- | --- | --- |
| Admin | admin@mjscyber.co.za | Admin@123 |
| Student | thabo@student.co.za | Student@123 |
| Student | nandi@student.co.za | Student@123 |
| Student | sipho@student.co.za | Student@123 |

## Appendix B – Key URLs

App: https://helper-platform-1.preview.emergentagent.com

About: /about

Admin Console: /admin  (admin-only)

Student Dashboard: /dashboard  (student-only)

Public Certificate Verification: /verify or /verify/:serial

## Appendix C – Document Control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 22 April 2026 | Jones Sepuru | Final submission version |